**Weekly Report**

**06/06/2021 – 12/06/2021**

Group ID: **1**

Project Name: BeeKey

Prepared by: BTree

Team members:

19127242 - **Đỗ Vương Phúc** *Project manager*, *Developer*  
19127067 - **Hoàng Như Thanh** *Developer, Business Analyst*  
19127644 - **Chung Kim Khánh** *Developer, Tester*, *Business Analyst*  
19127645 - **Bùi Đăng Khoa** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Project plan document (Topic 1 to 3) | 11/06/2021 | Bùi Đăng Khoa | 100% |
| 2 | Project plan document (Topic 4) | 11/06/2021 | Đỗ Vương Phúc | 100% |
| 3 | Vision document (Topic 1 to 3) | 11/06/2021 | Chung Kim Khánh | 100% |
| 4 | Vision document (Topic 4 to 6) | 11/06/2021 | Hoàng Như Thanh | 100% |

# Issues and impacts:

1. Project plan and vision document are so new to us. So it took us a lot of time to get used to them.
2. The recommended softwares and apps are costly for a small project like this. Not suitable for students. Example, fluidUI is too costly

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Weekly report 1 | 13/06/2021 | Chung Kim Khánh |
| 2 | Self learning | 17/06/2021 | Phúc, Thanh, Khoa, Khánh |
| 3 | Signup UI, Login UI | 18/06/2021 | Bùi Đăng Khoa |
| 4 | Change password UI, change basic information UI | 18/06/2021 | Chung Kim Khánh |
| 5 | Show information UI, setting UI | 18/06/2021 | Hoàng Như Thanh |
| 6 | Build database, login API, signup API, change password API, get information API | 18/06/2021 | Đỗ Vương Phúc |
| 7 | Weekly report 2 | 19/06/2021 | Chung Kim Khánh |