**Weekly Report**

**13/06/2021 – 19/06/2021**

Group ID: **1**

Project Name: BeeKey

Prepared by: BTree

Team members:

19127242 - **Đỗ Vương Phúc** *Project manager*, *Developer*  
19127067 - **Hoàng Như Thanh** *Developer, Business Analyst*  
19127644 - **Chung Kim Khánh** *Developer, Tester*, *Business Analyst*  
19127645 - **Bùi Đăng Khoa** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Weekly report 1 | 13/06/2021 | Chung Kim Khánh | 100% |
| 2 | Self learning | 17/06/2021 | Đỗ Vương Phúc | 100% |
| 3 | Self learning | 17/06/2021 | Hoàng Như Thanh | 0% |
| 4 | Self learning | 17/06/2021 | Bùi Đăng Khoa | 0% |
| 5 | Self learning | 17/06/2021 | Chung Kim Khánh | 0% |
| 6 | Signup UI | 18/06/2021 | Bùi Đăng Khoa | 100% |
| 7 | Login UI | 18/06/2021 | Bùi Đăng Khoa | 100% |
| 8 | Change password UI | 18/06/2021 | Chung Kim Khánh | 100% |
| 9 | Change basic information UI | 18/06/2021 | Chung Kim Khánh | 100% |
| 10 | Show information UI | 18/06/2021 | Hoàng Như Thanh | 100% |
| 11 | Setting UI | 18/06/2021 | Hoàng Như Thanh | 100% |
| 12 | Build database | 18/06/2021 | Đỗ Vương Phúc | 100% |
| 13 | Login API | 18/06/2021 | Đỗ Vương Phúc | 100% |
| 14 | Signup API | 18/06/2021 | Đỗ Vương Phúc | 100% |
| 15 | Change password API | 18/06/2021 | Đỗ Vương Phúc | 100% |
| 16 | Get information API | 18/06/2021 | Đỗ Vương Phúc | 100% |
| 17 | Weekly report 2 | 19/06/2021 | Chung Kim Khánh | 100% |

# Issues and impacts:

1. Phuc delivered too many deadlines.
2. Khoa has problems with rendering.
3. Thanh almost lost her code because Phuc told her to split the branch.
4. Thanh doesn't have a device to test it with and the emulator on her laptop is too stupid.
5. Phuc's server ran for 8 hours then crashed.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Weekly report 1 | 27/06/2021 | Hoàng Như Thanh |
| 2 | Self learning C | 30/06/2021 | Phúc, Thanh, Khánh, Khoa |
| 3 | Revised Project Plan | 25/06/2021 | Chung Kim Khánh |
| 4 | Detail Vision Document | 25/06/2021 | Đỗ Vương Phúc |
| 5 | Use-case model | 25/06/2021 | Hoàng Như Thanh |
| 6 | Use-case specification | 25/06/2021 | Bùi Đăng Khoa |